# Kaleidoscope Image Lab

Future Milestones Prompt Pack
Version 2

# How to Use

Each milestone should be completed in its own Codex task. Always begin with the standard development header below, then append the milestone-specific instructions.

# Standard Header (Paste before every milestone)

Continue development of Kaleidoscope Image Lab.

Before editing:

1. Read PROJECT_NOTES.md.
2. Read DEVELOPMENT_MANUAL.md.
3. Read MILESTONE_ROADMAP.md.
4. Inspect the current implementation of systems related to this milestone.
5. Create a timestamped backup.
6. Preserve all completed functionality.
7. Implement ONLY this milestone.
8. Test it manually.
9. Update PROJECT_NOTES.md.
10. Update DEVELOPMENT_MANUAL.md if architecture or standards changed.
11. Update MILESTONE_ROADMAP.md with milestone status and next recommendation.
12. Report files changed, tests performed, limitations, and next milestone.

# Milestone 7 – Organic Motion Engine

## Objective

Create a reusable procedural motion engine using smooth noise or interpolation. Allow parameters like zoom, rotation, source position, and radial center to drift naturally. Build this as reusable infrastructure for Discovery Mode, animation, webcam, and video features. Preserve manual controls and Undo/Redo. Test long-running stability, smoothness, CPU usage, and interaction responsiveness.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 8 – Layered Symmetry

## Objective

Replace the single-stage rendering pipeline with a modular layer system. Support multiple symmetry layers (Mirror, Radial, Twist-ready). Layers must be reorderable, individually enabled/disabled, and architected for future geometry types without breaking existing presets.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 9 – Symmetry Painting

## Objective

Add a painting workspace with a blank canvas option. Brush strokes should be mirrored in real time using the existing symmetry engine. Include Pencil, Soft Brush, Marker, and Eraser. Preserve Undo/Redo and prepare the brush engine for future pressure sensitivity.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 10 – Geometry Library

## Objective

Expand beyond mirror/radial by introducing interchangeable geometry generators such as Hexagon, Triangle, Starburst, Spiral, Flower, Crystal, and Snowflake. Geometry selection should integrate cleanly with presets and the rendering pipeline.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 11 – Smart Randomizer

## Objective

Replace uniform randomization with weighted artistic profiles including Subtle, Balanced, Artistic, Extreme, Organic, Mechanical, Sacred Geometry, and Portrait Friendly. Randomization should produce more consistently useful compositions.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 12 – Effect Stack

## Objective

Introduce a non-destructive post-processing stack. Effects should be reorderable, toggleable, and reusable. Begin with Gradient Map, Bloom, Film Grain, Glow, Chromatic Aberration, and Vignette while keeping preview and export visually consistent.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 13 – Crystal Mode

## Objective

Create a fractured symmetry mode where each segment receives slight controlled variations in scale, rotation, and offset. Maintain recognizable symmetry while creating a crystal-like appearance.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 14 – Polar Engine

## Objective

Implement a polar-coordinate transformation stage capable of producing tunnels, flowers, planets, eyes, and vortex effects before the symmetry pipeline. Keep this modular for future geometry systems.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 15 – Evolution Lab

## Objective

Create a visual evolution workflow. Generate multiple child variations from the current state, allow selection of one, and continue evolving through generations. Preserve parent history and optimize thumbnail generation.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 16 – Live Camera Studio

## Objective

Support live webcam input as the image source. Preserve existing rendering features while processing camera frames efficiently. Add camera controls, pause, snapshot, and compatibility testing.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 17 – Cinematic Animation

## Objective

Expand the animation system into a timeline with keyframes, easing, looping, and camera motion. Architect the system for future MP4/video export without implementing export yet.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 18 – Procedural Preset Generator

## Objective

Generate entirely new presets automatically from weighted artistic rules instead of relying solely on handcrafted presets. Include preview thumbnails and favorite/save support.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.

# Milestone 19 – Workspace System

## Objective

Introduce projects/workspaces capable of saving presets, favorites, effect stacks, animation timelines, and user preferences. Design for long-term scalability without breaking existing save systems.

## Implementation Requirements

Preserve all existing functionality.

Avoid refactoring unrelated systems.

Build reusable architecture rather than one-off code.

Integrate with Undo/Redo where appropriate.

Keep performance responsive.

Update documentation at completion.

## Manual Testing

Exercise the new feature extensively.

Regression test existing tools.

Check browser console.

Verify export behavior if applicable.

Confirm PROJECT_NOTES.md, DEVELOPMENT_MANUAL.md, and MILESTONE_ROADMAP.md were updated.

## Definition of Done

The milestone is complete only after manual QA passes, documentation is updated, no new console errors are introduced, and the feature integrates cleanly with existing systems.