# Kaleidoscope Image Lab

# Design & Development Manual (v1)

This manual is the long-term source of truth for the project. Every Codex milestone should begin by reading PROJECT_NOTES.md and this document.

# 1. Project Vision

Create a professional creative exploration application centered on symmetry, kaleidoscopes,
procedural image generation, and artistic discovery. Expand carefully while maintaining stability.

# 2. Development Philosophy

• Preserve working functionality.
• Read PROJECT_NOTES.md first.
• Backup before editing.
• Keep milestones focused.
• Preserve Undo/Redo.
• Avoid duplicated logic.
• Test manually before completion.
• Update PROJECT_NOTES.md after every milestone.

# 3. Current Architecture

Maintain a living overview of:
- Rendering Engine
- Mirror Lab
- Radial Kaleidoscope
- Presets
- Randomize
- Mutate
- History
- Export
- UI

# 4. Milestone Roadmap

Phase 1
✓ Core Rendering
✓ Undo/Redo
✓ Export
✓ Presets

Phase 2
□ Expanded Presets
□ Source Navigator
□ Animation
□ Discovery Mode
□ Compare Mode

Phase 3
□ Symmetry Painting
□ Artistic Filters
□ Webcam
□ Video
□ Blend Modes

Phase 4
□ GPU/WebGL
□ Plugin System
□ Multi-document Support

# 5. Standard Codex Workflow

1. Read PROJECT_NOTES.md
2. Read this manual
3. Backup the project
4. Implement ONE milestone
5. Manually test
6. Update PROJECT_NOTES.md
7. Report changes, tests, and remaining issues

# 6. Milestone Template

Each milestone should include:
• Goal
• Requirements
• Codex Prompt
• Files Expected to Change
• Manual Testing
• Known Risks
• Completion Criteria
• Recommended Next Milestone

# 7. QA Checklist

□ Load JPG
□ Load PNG
□ Drag image
□ Wheel zoom
□ Apply every preset
□ Randomize
□ Mutate
□ Undo
□ Redo
□ Reset Controls
□ Export PNG
□ Resize browser
□ Check console

# 8. Performance Checklist

• Avoid unnecessary renders
• Cache reusable objects
• Keep UI responsive
• Optimize only after correctness
• Preserve rendering quality

# 9. UI Style Guide

Dark modern interface
Consistent spacing
Readable typography
Minimal dialogs
Responsive layout
Stable control locations

# 10. Future Feature Backlog

Discovery Mode
Evolution Tree
Favorites Gallery
Live Morph
Organic Motion
Symmetry Painting
Gradient Maps
Blend Modes
Recursive Kaleidoscope
Polar Warp
Crystal Mode
Live Webcam
Video Support
Plugin API

# 11. Changelog

Track milestone number, date, summary, files changed, tests performed, and known issues.

# 12. Lessons Learned

Record prompting improvements, Luna vs Terra observations, architectural decisions, and recurring pitfalls.

# Appendix: Recommended Development Cycle

Backup → Read PROJECT_NOTES.md → Read Manual → New Milestone → Implement → Manual QA → Update PROJECT_NOTES.md → Archive/Commit → Next Milestone