Kaleidoscope Image Lab

Next Milestones: Codex Prompt & Testing Pack

Version 1 • Focused milestones for expanding the app after the preset library

# How to Use This Pack

Complete one milestone at a time. Start a separate Codex task for each milestone inside the Kaleidoscope Image Lab project. Before every task, make sure the project folder contains the current app, PROJECT_NOTES.md, and the Design & Development Manual.

☐ Create or verify a backup before every milestone.

☐ Paste only one milestone prompt into Codex.

☐ Review Codex's plan before allowing broad architectural changes.

☐ Test the feature yourself using the checklist.

☐ Report confirmed defects to Codex in the same task.

☐ Do not begin the next milestone until PROJECT_NOTES.md is updated.

# Recommended Order

| Order | Milestone | Suggested Model | Why Now |
| --- | --- | --- | --- |
| 1 | Source Navigator | Luna Extra High | Improves precise source positioning |
| 2 | Live Animation | Terra High or Luna Extra High | Builds on stable render state |
| 3 | Discovery Mode | Terra High | Turns animation into guided exploration |
| 4 | Compare & Evolution Mode | Terra High | Adds branching creative discovery |
| 5 | Favorites Gallery | Luna Extra High | Lets users preserve discoveries |
| 6 | Palette & Post Effects | Terra High | Adds a reusable post-processing layer |

# Milestone 1 — Source Navigator

Goal: Add a compact navigator showing the original source image with a draggable viewport/target that controls source X and source Y. This should make positioning much easier than relying only on sliders.

## Codex Prompt

Continue development of the existing Kaleidoscope Image Lab project. Before editing: 1. Read PROJECT_NOTES.md. 2. Read the Design & Development Manual. 3. Inspect the current rendering, direct-drag, zoom, history, and control synchronization systems. 4. Create a backup. 5. Preserve all completed features. 6. Implement only this milestone. TASK: SOURCE NAVIGATOR Add a compact Source Navigator to the control sidebar. The navigator must: - display the currently loaded original source image - preserve the source image aspect ratio - show a clearly visible position marker or viewport target - allow dragging the marker to update source X and source Y - update immediately when the main preview is dragged - update when source X or source Y controls change - update after preset, Randomize, Mutate, Undo, Redo, and Reset - remain usable at small sidebar widths - hide or show an empty-state message when no source image is loaded Coordinate behavior: - use normalized source coordinates internally where practical - clamp coordinates to valid supported ranges - do not introduce duplicated source-position state - use the existing application state as the single source of truth - dragging should feel smooth and must not create a history entry for every pointer-move frame - one completed navigator drag must create exactly one undoable action Interaction: - pointer down begins a drag - pointer move updates the preview live - pointer up commits one history action - pointer cancel must end safely - support mouse and trackpad/pointer events - prevent accidental text selection during dragging - preserve direct dragging and wheel zoom on the main preview UI: - place the navigator near existing source-position controls - match the current dark interface - add a short label and concise helper text - do not redesign unrelated controls Testing: - load landscape, portrait, and square images - drag to all four corners and center - compare navigator movement with source X/Y sliders - test Undo/Redo after a navigator drag - apply presets, Randomize, and Mutate - test main-preview dragging and wheel zoom - resize the browser - check the console - export PNG after using the navigator Documentation: Update PROJECT_NOTES.md with implementation details, files changed, test results, known limitations, and recommended next milestone. At completion report: 1. What changed 2. How coordinate synchronization works 3. Files changed 4. Tests completed 5. Remaining issues

## Manual Acceptance Test

☐ Navigator shows the original image without stretching.

☐ Dragging the navigator moves the kaleidoscope source immediately.

☐ Source X/Y controls remain synchronized.

☐ Main-canvas dragging updates the navigator.

☐ One drag equals one Undo step.

☐ Pointer release outside the navigator does not leave dragging stuck.

☐ Presets, Randomize, Mutate, Reset, Undo, and Redo update the marker.

☐ No browser-console errors appear.

# Milestone 2 — Live Animation

Goal: Animate existing parameters without altering the source image or breaking manual editing. This is the foundation for Discovery Mode and video export later.

## Codex Prompt

Continue development of Kaleidoscope Image Lab. Read PROJECT_NOTES.md and the Design & Development Manual, inspect the existing render loop and state system, and create a backup before editing. TASK: LIVE ANIMATION Add an Animation section that can animate supported visual parameters in real time. Initial animatable parameters: - rotation - zoom - source X - source Y - radial center X - radial center Y Controls: - Play / Pause - Stop and restore start state - global duration or speed - loop toggle - Ping-Pong toggle - per-parameter enable toggles - per-parameter start and end values - optional phase offset only if it fits the current architecture cleanly Requirements: - use requestAnimationFrame - calculate values from elapsed time rather than adding fixed increments each frame - prevent animation speed from depending on monitor refresh rate - pause cleanly when the document becomes hidden - avoid adding history entries every frame - capture one start-state snapshot when animation begins - Stop must restore the exact captured start state - Pause must retain the current animated state - manual controls should remain synchronized with animated values - exporting a still image while paused must export the current frame - do not add GIF or video export in this milestone Playback behavior: - Loop repeats from end to start - Ping-Pong alternates forward and backward - if both are disabled, stop at the final state - clamp values to existing valid ranges - animation must survive mode changes safely, or stop with a clear reason if the selected parameter is unavailable Performance: - avoid duplicate renders in the same frame - keep pointer interaction responsive - add no unnecessary timers - leave room for future organic/noise motion Manual testing: - animate each parameter individually - animate several parameters together - test Play, Pause, resume, Stop, Loop, and Ping-Pong - switch Mirror/Radial modes - test Undo/Redo before and after playback - load a different image - test presets and Randomize - resize the browser - export a paused frame - inspect console and performance Update PROJECT_NOTES.md and report changes, architecture, tests, and limitations.

## Manual Acceptance Test

☐ Animation speed is consistent and smooth.

☐ Pause freezes the exact current frame.

☐ Stop restores the captured starting state.

☐ Loop and Ping-Pong behave correctly.

☐ UI controls track animated values.

☐ History is not flooded with frame-by-frame entries.

☐ Still export captures the current paused frame.

☐ CPU use does not remain high after stopping.

# Milestone 3 — Discovery Mode

Goal: Create the app's signature guided-exploration mode: slow, intentional movement through useful parameter space, with Freeze, Capture, and Next controls.

## Codex Prompt

Continue development of Kaleidoscope Image Lab. Prerequisites: Live Animation must be working and documented. Read PROJECT_NOTES.md and the Development Manual. Backup the project. TASK: DISCOVERY MODE Add a dedicated Discovery Mode that continuously explores visually useful variations of the current image. Core controls: - Start Discovery - Pause - Freeze Current - Next Variation - intensity: Gentle / Balanced / Wild - transition duration - optional parameter toggles Behavior: - generate a new target state from the current state - smoothly interpolate toward that target - when reached, briefly hold and then generate another target - favor useful, bounded values rather than uniform random extremes - preserve the loaded source image - do not switch modes unexpectedly unless mode changes are explicitly enabled - avoid blank, severely clipped, or unusably repetitive states - reuse the existing weighted Randomize/Mutate logic where appropriate instead of duplicating it Freeze Current: - stops Discovery at the exact current frame - commits the frozen state as one normal undoable action - leaves all controls editable Next Variation: - immediately chooses a new target but still transitions smoothly History: - exploration frames must not enter history - starting Discovery must capture the pre-discovery state - cancel/restore returns to that exact state - freezing creates one history entry Architecture: - build on the animation timing system - separate target generation from interpolation - make the target generator reusable by Compare/Evolution Mode later - keep state deterministic enough for debugging when a seed is supplied, if practical UI: - present Discovery Mode as a compact section or overlay - clearly indicate when it is running - provide keyboard shortcuts only if they do not conflict with existing controls - do not redesign the whole app Testing: - use landscape, portrait, and detailed texture images - test each intensity - run for at least five minutes - repeatedly Freeze, Undo, Redo, and restart - test Next Variation during transitions - test mode switching - verify no history flooding or memory growth - export a frozen result - inspect console Update PROJECT_NOTES.md and report the target-generation rules, history behavior, tests, and limitations.

## Manual Acceptance Test

☐ Discovery creates useful changes rather than constant chaos.

☐ Transitions are smooth and do not jump unexpectedly.

☐ Freeze produces one editable, undoable state.

☐ Cancel/restore returns to the exact pre-discovery state.

☐ Next Variation works during a transition.

☐ Five-minute run shows no obvious memory leak or slowdown.

# Milestone 4 — Compare & Evolution Mode

Goal: Generate multiple visual children from one parent state, let the user choose one, and continue evolving it. This turns Mutate into a visual selection workflow.

## Codex Prompt

Continue development of Kaleidoscope Image Lab. Read PROJECT_NOTES.md and the Development Manual. Confirm presets, Mutate, and target-state generation are stable. Backup before editing. TASK: COMPARE & EVOLUTION MODE Add a Compare/Evolution workspace that produces four visual variations from the current state. Required workflow: 1. Current state becomes the parent. 2. Generate four child variations using bounded mutation. 3. Render four thumbnails. 4. User selects one child. 5. Selected child becomes the new parent and is applied to the main canvas. 6. User may generate four new children from it. 7. User may step back to the previous generation. Requirements: - show four clearly labeled thumbnails - each child must store a complete compatible visual state - thumbnails must be generated from the current source image - do not mutate the main application state merely to render each thumbnail - avoid four full-resolution renders; use efficient thumbnail canvases - selecting a child must create one undoable main-state action - support Regenerate Children - support mutation strength: Subtle / Medium / Strong - preserve an in-memory generation trail for the current session - provide a clear Exit action - do not implement permanent storage in this milestone Mutation quality: - children should be related to the parent - avoid duplicates - avoid invalid or blank states - vary several parameters, but preserve recognizable continuity - use seeded random values per child if practical for reliable rerendering Testing: - evolve through at least ten generations - step backward several generations - select different children - test Undo/Redo after selection - switch source image - resize the interface - test Mirror and Radial parents - check thumbnail/main-preview consistency - inspect console and memory behavior Update PROJECT_NOTES.md with the state model, thumbnail strategy, tests, and limitations.

## Manual Acceptance Test

☐ Four distinct but related children appear.

☐ Thumbnail rendering does not disturb the main canvas.

☐ Selecting one child creates exactly one Undo step.

☐ Back-generation restores the prior parent and children.

☐ Ten generations do not cause severe slowdown.

☐ Mirror and Radial states both work.

# Milestone 5 — Favorites Gallery

Goal: Let users preserve discoveries as named snapshots with thumbnails and restore them later.

## Codex Prompt

Continue development of Kaleidoscope Image Lab. Read PROJECT_NOTES.md and the Development Manual. Backup the project. TASK: FAVORITES GALLERY Add a Favorites system that saves named visual-state snapshots. Each favorite must include: - unique id - user-editable name - creation date - complete supported visual state - source-image identity/reference information - generated thumbnail - optional notes or tags only if simple to add cleanly Core actions: - Save Current - Restore - Rename - Duplicate - Delete - Clear All with confirmation - export favorite settings as JSON - import favorite settings from JSON Persistence: - use localStorage or IndexedDB according to data size - do not store giant full-resolution image copies in localStorage - if the source image cannot be persisted safely, clearly mark favorites that require the user to reload the original source - handle storage errors gracefully - version the saved data format for future migrations History: - restoring a favorite creates one undoable action - saving, renaming, or deleting a favorite does not alter canvas history UI: - compact gallery with thumbnails - useful empty state - do not build a full project/document manager - keep it responsive Testing: - save at least ten favorites - rename, duplicate, delete, and restore - reload the page and verify persistence - test a favorite whose source image is unavailable - export JSON, clear favorites, and import JSON - test corrupted/invalid JSON - inspect storage and console errors Update PROJECT_NOTES.md and report the storage strategy, data schema, tests, and known limits.

## Manual Acceptance Test

☐ Favorites persist after page reload.

☐ Restoring creates one Undo step.

☐ Missing-source situations are explained clearly.

☐ Export/import round-trip restores the saved states.

☐ Invalid JSON does not break the app.

☐ Deleting requires a reasonable safeguard.

# Milestone 6 — Palette & Post-Processing Foundation

Goal: Add a reusable post-processing pipeline, beginning with a limited, high-value set of effects. This should be architectural groundwork, not an enormous filter collection.

## Codex Prompt

Continue development of Kaleidoscope Image Lab. Read PROJECT_NOTES.md and the Development Manual. Inspect the current preview and export render paths. Create a backup. TASK: PALETTE AND POST-PROCESSING FOUNDATION Add a reusable post-processing pipeline that applies consistently to preview and export. Initial effects: - brightness - contrast - saturation - monochrome amount - vignette - film grain/noise - glow or bloom, only if it can be implemented efficiently and consistently - gradient map with two endpoint colors Requirements: - effects must be optional and default to neutral values - preview and exported output must visually match - preserve the original source pixels - keep post-processing separate from geometry/symmetry rendering - use one centralized effect-state structure - integrate effects into presets only through explicit supported values - Reset Controls must reset effects predictably - Undo/Redo must include effect changes - slider dragging must not create one history entry per frame - randomization of effects is disabled by default unless clearly added as an option - do not add dozens of filters in this milestone Gradient map: - map luminance from dark color to light color - include swap-colors control - allow enabling/disabling independently - preserve alpha Performance: - avoid repeated full-size pixel reads when possible - if effects are expensive, use a lower-resolution interactive preview and full-resolution export - do not freeze the UI - document browser limitations Testing: - test each effect alone and in combinations - compare preview with exported PNG - test transparency where supported - test large images - test Reset, Undo, Redo, presets, Favorites, and animation while paused - check console and performance Update PROJECT_NOTES.md with pipeline architecture, effect order, test results, and limitations.

## Manual Acceptance Test

☐ Neutral settings exactly preserve the prior appearance.

☐ Each effect works alone and in combination.

☐ Gradient mapping preserves alpha.

☐ Preview and exported PNG closely match.

☐ Large images remain usable.

☐ Undo/Redo and Reset include effect state correctly.

# Regression Test After Every Milestone

☐ Load JPG, PNG, portrait, landscape, and square images.

☐ Switch between Mirror Lab and Radial Kaleidoscope.

☐ Apply presets from every category.

☐ Use Randomize and Mutate.

☐ Drag the main preview and use pointer-centered wheel zoom.

☐ Undo and Redo multiple mixed actions.

☐ Reset controls.

☐ Export PNG and inspect the exported file.

☐ Resize the browser from wide desktop to narrow layout.

☐ Reload the page where persistence is involved.

☐ Check the browser console for warnings and errors.

# Bug-Fix Prompt Template

A confirmed defect was found during manual testing. Before editing: - reproduce the defect - identify the smallest responsible code path - preserve all unrelated functionality - do not redesign or refactor unrelated systems - add or describe a regression test DEFECT: [Describe exactly what happened.] EXPECTED: [Describe the correct behavior.] STEPS TO REPRODUCE: 1. [...] 2. [...] 3. [...] ENVIRONMENT: - Browser: - Operating system: - Source image type/size: - Current mode: - Console error, if any: After fixing: 1. repeat the reproduction steps 2. test adjacent functionality 3. update PROJECT_NOTES.md 4. report root cause, files changed, and tests completed

# Completion Rule

A milestone is complete only after the feature works, the regression checklist passes, no new console errors are present, and PROJECT_NOTES.md accurately records what was implemented and tested.